FLO 3.0

Build 10 Technical Handoff

Comprehensive Implementation Specification

Visual Redesign • Landscape Navigation • macOS Launch • Liquid Glass

March 21, 2026

Finch & Poppy Co LLC

Reference: Unified Project Plan v6.0

Prerequisite: FLO 2.1 (Build 9) — current production release

# Section 1: Current Architecture Snapshot

Before making changes, understand what exists. FLO 2.1 is a mature SwiftUI app with 278 Swift files across 5 targets.

## Project Targets

| Target | Type | Notes |
| --- | --- | --- |
| FLO | iOS App | Main app. 100% SwiftUI, SwiftData, iOS 18+ |
| FLOTests | Unit Tests | 10 test subdirectories, 792+ tests |
| FLOUITests | UI Tests | 6 test files (screenshots, accessibility, mileage, demos) |
| FLOInvoiceClip | App Clip | Standalone invoice generator (<10MB) |
| FLOWatch Watch App | watchOS | 3 complications, full watch implementation |
| FLOWatchComplications | Complications | Watch face widgets |
| FLOWidget | WidgetKit | Home screen widgets |

## Current Navigation Architecture

The app uses a standard TabView with 5 tabs. The MoreView serves as an umbrella for secondary features.

### ContentView.swift — Current Structure

| Tab # | Tab Name | SF Symbol | View |
| --- | --- | --- | --- |
| 0 | Dashboard | chart.line.uptrend.xyaxis | DashboardView |
| 1 | Transactions | list.bullet.rectangle | TransactionListView |
| 2 | Budgets | chart.bar.fill | BudgetListView |
| 3 | Invoices | doc.text.fill | InvoiceListView |
| 4 | More | ellipsis | MoreView (umbrella) |

The AppTab enum (NavigationService.swift) defines tab ordering with rawValue integers. Deep links resolve to tabs via path components. TabView binding is navigation.selectedTab.

## MoreView Sections (Current)

MoreView currently groups 7 sections: Profile, Financial Tools, Tax & Reports, Business Tools, Preferences, Data & Backup, App, About. These features need to be pulled out into first-class sidebar items in the new navigation system.

## Color System (Current)

| Component | Current Implementation |
| --- | --- |
| Color Schemes | 6 schemes (FLOColorScheme enum): Ocean Teal, Nature Growth, Warm Prosperity, Ocean Blue, Sunset Amber, Modern Minimal |
| ColorSchemeManager | @Observable singleton. Loads/saves via UserDefaults. Provides .primary, .accent, .warning, .error, .income, .expense |
| Dynamic Colors | Color.brandPrimary, Color.brandAccent, etc. — driven by ColorSchemeManager environment |
| Semantic Colors | Color.incomeGreen, Color.expenseRed, Color.businessColor, Color.personalColor |
| Dark/Light Mode | @AppStorage("preferredColorScheme") with values: "light", "dark", "system" |
| Hex Initializer | Color(flowHex: "14B8A6") or Color.flow("14B8A6") |

## Animation System (Current)

AnimationService.swift provides FLOAnimation struct with 25+ presets. All animations respect Reduce Motion via AccessibilityService. Key presets: .standard (0.5s/0.8 damping), .quick (0.3s/0.7), .bouncy (0.5s/0.6), .gentle (0.6s/0.9), .snappy (0.25s/0.8). View modifiers: .floEntrance(), .floStaggeredEntrance(), .floCardScale(), .floShimmer(), .floPulse(). Transitions: .floSlide, .floScale, .floSheet.

## Key Service Files

| Service | Relevance to Build 10 |
| --- | --- |
| NavigationService.swift | MUST REWRITE: AppTab enum, tab ordering, deep links all change for new navigation |
| ColorSchemeSystem.swift | EXTRACT: Move into FLODesignSystem package. Simplify from 6 schemes to Light/Dark/Auto + accent picker |
| Color+Extensions.swift | EXTRACT: Dynamic color accessors move to design system package |
| AnimationService.swift | EXTRACT: Animation presets move to design system. Add landscape transition animations |
| CloudSyncService.swift | DONE: Already complete in Build 9. Verify Mac compatibility |
| ContentView.swift | REWRITE: TabView → adaptive NavigationSplitView / TabView based on orientation |
| MoreView.swift | DECOMPOSE: Features become first-class sidebar items. MoreView eliminated |
| SettingsView.swift | UPDATE: Alphabetize sections, add macOS-specific settings, become first-class tab |
| DashboardView.swift | REDESIGN: New hero metric, spending trend line, smart chips, category tags |

# Section 2: Phase A — FLODesignSystem Swift Package

Create a shared Swift Package that both the iOS and macOS targets import. This is the foundation for everything else.

## Package Structure

FLODesignSystem/ ├── Package.swift ├── Sources/ │ ├── FLODesignSystem/ │ │ ├── Tokens/ │ │ │ ├── FLOColors.swift // All color tokens + semantic colors │ │ │ ├── FLOTypography.swift // Type scale + financial number styles │ │ │ ├── FLOSpacing.swift // 8pt grid + padding values │ │ │ └── FLOAnimations.swift // Spring presets + transitions │ │ ├── Components/ │ │ │ ├── GlassCard.swift // .floGlassCard() modifier │ │ │ ├── CategoryTag.swift // Colored pill tag component │ │ │ ├── BudgetCircle.swift // Circular progress indicator │ │ │ ├── SpendingLine.swift // Trend line chart component │ │ │ ├── SmartChip.swift // Contextual info chips │ │ │ ├── ReviewBadge.swift // "N to review" badge │ │ │ └── HeroMetric.swift // Large number display │ │ └── FLODesignSystem.swift // Public API exports └── Tests/ └── FLODesignSystemTests/

## FLOColors.swift — Color Token Specification

| Token | Hex Value | Usage |
| --- | --- | --- |
| canvas | #07070D | Primary background (dark mode default) |
| surface | #0F0F18 | Card/sidebar background |
| surfaceHover | rgba(255,255,255,0.07) | Interactive element hover state |
| cardGlass | rgba(255,255,255,0.04) | Glass card fill |
| cardBorder | rgba(255,255,255,0.08) | Glass card stroke |
| textPrimary | #F5F5F7 | Primary text (dark mode) |
| textSecondary | rgba(245,245,247,0.55) | Secondary text |
| textTertiary | rgba(245,245,247,0.3) | Tertiary/hint text |
| teal | #14B8A6 | Brand primary / accent |
| incomeGreen | #34D399 | Income amounts, positive values |
| expenseRed | #F87171 | Expense amounts, negative values |
| warningYellow | #FBBF24 | Warning states, near-budget |
| blue | #60A5FA | Secondary accent |
| purple | #A78BFA | Tertiary accent |

### Category Tag Colors

| Category | Hex | CSS Class Reference |
| --- | --- | --- |
| Dining Out / Restaurants | #DC2626 | tag-restaurants (red) |
| Groceries | #059669 | tag-groceries (green) |
| Coffee | #92400E bg / #FBBF24 text | tag-coffee (brown/gold) |
| Software & Tools | #6366F1 | tag-software (indigo) |
| Transportation | #D97706 | tag-transportation (amber) |
| Entertainment | #DB2777 | tag-entertainment (pink) |
| Shopping | #7C3AED | tag-shops (violet) |
| Client Payment | #14B8A6 | tag-client-payment (teal) |
| Housing | #475569 | tag-housing (slate) |
| Office Supplies | #0891B2 | tag-office (cyan) |
| Health | #E11D48 | tag-health (rose) |
| Utilities | #CA8A04 | tag-utilities (yellow) |

## FLOTypography.swift — Type Scale

| Style | Size | Weight | Usage |
| --- | --- | --- | --- |
| hero | 36pt | .heavy (800) | Dashboard main number, account balance |
| heroSubtitle | 12pt | .regular (400) | Label below hero number |
| sectionHeader | 13pt | .semibold (600) | Section titles (uppercase, tracking 0.8) |
| cardTitle | 16pt | .semibold (600) | Card headers, zone 3 titles |
| body | 13pt | .medium (500) | Transaction names, list items |
| bodySecondary | 11pt | .regular (400) | Dates, metadata, secondary info |
| financialNumber | 13pt | .semibold (600) | Transaction amounts (tabular-nums, monospaced) |
| categoryTag | 9pt | .bold (700) | Category pill labels (uppercase, tracking 0.5) |
| badge | 11pt | .semibold (600) | Status badges (under/over budget) |
| sidebarLabel | 8pt | .semibold (600) | Sidebar icon labels (uppercase, tracking 0.5) |

Critical: All financial numbers must use .monospacedDigit() modifier for tabular alignment. This is font-variant-numeric: tabular-nums in CSS.

## Component Specifications

### CategoryTag

A colored pill displaying the transaction/budget category. Bold, uppercase, 9pt, with category-specific background color and white text (except Coffee which uses gold text on brown).

// Usage: CategoryTag(category: "Groceries") CategoryTag(category: "Dining Out") // Renders as: // [rounded rect, 2px 8px padding, 4px border-radius] // Background: category color from mapping // Text: white, 9pt bold uppercase, 0.5 tracking

### BudgetCircle

Circular progress indicator replacing horizontal bars. Shows category emoji in center, spent/budget below. Circle color: green (<80%), yellow (80-100%), red (>100%).

// Usage: BudgetCircle( emoji: "🥬", name: "Groceries", spent: 487, budget: 600, status: .yellow // .green, .yellow, .red, .full ) // Renders as: // 60x60 circular track (gray background ring) // Colored progress arc (percentage of budget) // Emoji centered inside circle // Name + "$spent / $budget" below

### SpendingLine

Gradient trend line chart for the dashboard hero area. Shows spending trajectory over the selected time period with an under/over budget badge.

// Usage: SpendingLine( data: monthlySpendingPoints, // [CGFloat] budget: 5200, isUnderBudget: true ) // Renders as: // Smooth gradient line (teal to transparent at bottom) // Horizontal budget threshold line (dashed) // Badge: "↓ $340 under budget" (green) or "↑ $120 over" (red)

### SmartChip

Contextual information pill showing time-sensitive data. Appears on dashboard and transaction detail.

// Usage: SmartChip(icon: "📅", text: "Q1 taxes due in 12 days") SmartChip(icon: "💰", text: "Payday in 3 days") SmartChip(icon: "⚠️", text: "Dining Out 104% of budget") // Renders as: // Rounded pill, glass background, 11pt text // Icon + text inline, subtle border

### HeroMetric

Large financial number display used at the top of dashboard and account views. 36pt heavy weight, monospaced digits, with subtle label below.

### GlassCard (Updated)

Update existing .floGlassCard() modifier to use the new design tokens. Background: cardGlass, border: cardBorder, 14px radius, 20px blur. Add hover response for macOS (background lightens on hover). Liquid Glass adoption in Phase C will further enhance this.

# Section 3: Phase B — Navigation Rewrite

This is the most complex change. ContentView.swift must be rewritten to support adaptive navigation based on platform and orientation.

## New Sidebar Tab Order (Alphabetical)

| # | Tab | SF Symbol / Emoji | View |
| --- | --- | --- | --- |
| 1 | Accounts | 🏦 / building.columns | AccountListView |
| 2 | Budgets | 📈 / chart.bar.fill | BudgetListView |
| 3 | Clients | 👥 / person.2.fill | ClientListView |
| 4 | Dashboard | 📊 / chart.line.uptrend.xyaxis | DashboardView |
| 5 | Invoices | 📋 / doc.text.fill | InvoiceListView |
| 6 | Mileage | 🚗 / car.fill | MileageView |
| 7 | Receipts | 🧾 / doc.text.magnifyingglass | ReceiptListView |
| 8 | Reports | 📑 / chart.bar.doc.horizontal | ReportsView |
| 9 | Settings | ⚙️ / gearshape.fill | SettingsView |
| 10 | Tax | 🏛️ / building.columns.fill | TaxView |
| 11 | Transactions | 💳 / creditcard.fill | TransactionListView |

The MoreView is eliminated. All features that were under "More" become first-class sidebar items. Settings is restored as a dedicated tab.

## AppTab Enum Rewrite

// NavigationService.swift - REWRITE enum AppTab: String, CaseIterable, Identifiable { case accounts, budgets, clients, dashboard case invoices, mileage, receipts, reports case settings, tax, transactions var id: String { rawValue } var title: String { switch self { case .accounts: "Accounts" case .budgets: "Budgets" // ... alphabetical ... case .transactions: "Transactions" } } var icon: String { switch self { case .accounts: "building.columns" case .budgets: "chart.bar.fill" // ... etc } } var emoji: String { switch self { case .accounts: "🏦" // ... etc (for landscape sidebar) } } // Keyboard shortcut (macOS): Cmd+1 through Cmd+9 var keyboardShortcut: KeyEquivalent? { let index = AppTab.allCases.firstIndex(of: self)! guard index < 9 else { return nil } return KeyEquivalent(Character("\(index + 1)")) } }

## ContentView.swift — Adaptive Layout

ContentView must detect the current environment and render the appropriate navigation pattern:

// ContentView.swift - REWRITE struct ContentView: View { @Environment(\.horizontalSizeClass) var hSizeClass @Environment(\.verticalSizeClass) var vSizeClass @State private var selectedTab: AppTab = .dashboard @State private var selectedDetail: AnyHashable? var isLandscapePhone: Bool { hSizeClass == .regular && vSizeClass == .compact // OR use UIDevice.current.orientation } var body: some View { Group { #if os(macOS) macOSLayout #else if isLandscapePhone { landscapeLayout // Three-zone } else { portraitLayout // Standard TabView } #endif } } // Portrait: Standard 5-tab bar (existing behavior) var portraitLayout: some View { TabView(selection: $selectedTab) { // 5 most-used tabs (user configurable later) DashboardView().tabItem { ... }.tag(AppTab.dashboard) TransactionListView().tabItem { ... }.tag(.transactions) BudgetListView().tabItem { ... }.tag(.budgets) InvoiceListView().tabItem { ... }.tag(.invoices) SettingsView().tabItem { ... }.tag(.settings) } } // Landscape iPhone: Three-zone system var landscapeLayout: some View { NavigationSplitView { // Zone 1: Scrollable sidebar (50px icon sidebar) SidebarView(selection: $selectedTab) } content: { // Zone 2: Content list for selected tab ContentListView(tab: selectedTab, selection: $selectedDetail) } detail: { // Zone 3: Detail for selected item DetailView(for: selectedDetail) } .navigationSplitViewStyle(.balanced) } // macOS: Persistent three-zone var macOSLayout: some View { NavigationSplitView { SidebarView(selection: $selectedTab) .navigationSplitViewColumnWidth(min: 180, ideal: 200, max: 240) } content: { ContentListView(tab: selectedTab, selection: $selectedDetail) .navigationSplitViewColumnWidth(min: 280, ideal: 340, max: 400) } detail: { DetailView(for: selectedDetail) } .navigationSplitViewStyle(.balanced) } }

## SidebarView — New Component

struct SidebarView: View { @Binding var selection: AppTab var body: some View { List(AppTab.allCases, selection: $selection) { tab in Label { #if os(macOS) Text(tab.title) // Full text on Mac #else Text(tab.title) // Will be hidden on phone landscape .font(.system(size: 8, weight: .semibold)) #endif } icon: { Text(tab.emoji) .font(.system(size: 20)) } #if os(macOS) .keyboardShortcut(tab.keyboardShortcut ?? "a", modifiers: .command) #endif } .listStyle(.sidebar) .navigationTitle("FLO") } }

## Info.plist Changes

Current: UISupportedInterfaceOrientations is locked to portrait only. Change required:

<!-- Info.plist - ADD landscape orientations --> <key>UISupportedInterfaceOrientations</key> <array> <string>UIInterfaceOrientationPortrait</string> <string>UIInterfaceOrientationLandscapeLeft</string> <string>UIInterfaceOrientationLandscapeRight</string> </array>

# Section 4: Screen-by-Screen Redesign Spec

Each screen has a Zone 2 (content list) and Zone 3 (detail) specification. All screens must alphabetize list items where applicable.

## Dashboard

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Hero metric (SpendingLine with under/over badge), smart chips row (tax deadline, payday, budget warnings), budget circles grid (alphabetical), recent transactions with category tags, quick actions |
| Zone 3 (Detail) | Tapping a budget circle shows full budget detail. Tapping a transaction shows transaction detail. Tapping a smart chip navigates to relevant section. |
| Changes from Current | Replace static balance number with SpendingLine component. Add SmartChip row. Replace budget bars with BudgetCircle grid. Add ReviewBadge ("5 transactions to review"). Add category tags to recent transactions. |
| Alphabetization | Budget circles alphabetical. Smart chips by urgency (not alphabetical — time-sensitive). |

## Transactions

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Segmented control (All/To Review/Income/Expense). Date-grouped list with category tags on each item. "Mark N as reviewed" action button at top when unreviewed exist. |
| Zone 3 (Detail) | Full transaction detail: merchant, amount, date, category tag, account, receipt link, notes, recurring indicator, edit/split/delete actions. |
| Changes from Current | Add CategoryTag to every transaction row. Add "To Review" segment. Add ReviewBadge action button. Group by date with sticky headers. Monospaced tabular figures for amounts. |
| Alphabetization | Within same date, alphabetical by merchant name. |

## Budgets

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Grid of BudgetCircle components. Summary bar at top (total spent / total budget). Each circle shows emoji + name + spent/budget. |
| Zone 3 (Detail) | Tapping a budget circle shows: full progress ring (larger), transaction list for that category, trend chart (this month vs last 3 months), edit budget amount. |
| Changes from Current | Replace horizontal progress bars with BudgetCircle grid. Add summary bar. Circle colors: green (<80%), yellow (80-100%), red (>100%). |
| Alphabetization | Budget categories alphabetical: Dining Out, Entertainment, Groceries, Health, Housing, Office Supplies, Software & Tools, Transportation, Utilities. |

## Invoices

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Segmented control (Pending/Overdue/Paid/All). Invoice cards showing client, amount, due date, status badge. Running totals per segment. |
| Zone 3 (Detail) | Full invoice detail: line items, client info, PDF preview, payment status, send/remind actions. |
| Changes from Current | Add status-colored badges. Add overdue day count. Bold amounts with monospaced digits. |
| Alphabetization | Within status group, alphabetical by client name. |

## Accounts

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Grouped by type (Checking, Savings, Credit Cards). Each account shows name, last 4, balance. Net worth total at top. |
| Zone 3 (Detail) | Account detail: balance history chart, recent transactions for this account, account info. |
| Changes from Current | Add net worth hero metric. Monospaced balance figures. Category grouping preserved (not pure alphabetical). |
| Alphabetization | Within each account type group, alphabetical by account name. |

## Clients

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Client cards showing name, invoice count, YTD revenue, status badge. Add New Client button. |
| Zone 3 (Detail) | Client detail: contact info, invoice history, revenue chart, outstanding balance. |
| Changes from Current | Add status badges (Active/Overdue). Bold revenue figures. |
| Alphabetization | Clients alphabetical: Acme Corp, Globex Inc, Initech, Sarah Miller, Wayne Enterprises. |

## Mileage

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Trip list with date, purpose, miles, deduction. Running YTD total at top. Start Trip button. |
| Zone 3 (Detail) | Trip detail: map view, start/end locations, purpose, client association, IRS rate calculation. |
| Changes from Current | Add YTD deduction hero metric. Category tags for trip purpose. |
| Alphabetization | Trips sorted by date (most recent first) — chronological, not alphabetical. |

## Receipts

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Receipt list with merchant, date, amount, match status. Filter: Matched/Unmatched/All. |
| Zone 3 (Detail) | Receipt detail: scanned image, OCR data, matched transaction link, edit fields. |
| Changes from Current | Add match status badges. Highlight unmatched receipts. |
| Alphabetization | Receipts sorted by date (most recent first) — chronological, not alphabetical. |

## Reports

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Report type list: Profit & Loss, Income Summary, Expense Breakdown, Tax Summary, Cash Flow, Year-End. |
| Zone 3 (Detail) | Selected report rendered with charts and data tables. Export button (PDF, CSV). |
| Changes from Current | Add report type icons. On macOS, Zone 3 becomes a full report workspace with interactive charts. |
| Alphabetization | Report types alphabetical: Cash Flow, Expense Breakdown, Income Summary, Profit & Loss, Tax Summary, Year-End. |

## Settings

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Sections alphabetized: About, Account, Appearance, Business Profile, Cloud & Sync, Notifications, Security. Items within sections also alphabetized. |
| Zone 3 (Detail) | Tapping a settings item opens its detail/edit view in Zone 3. |
| Changes from Current | Alphabetize all sections and items. Update version to show current build. Add macOS-specific settings (keyboard shortcuts reference, window behavior). Business name shows "Finch & Poppy Co LLC". |
| Alphabetization | Sections: About, Account, Appearance, Business Profile, Cloud & Sync, Notifications, Security. Items within each section also alphabetical. |

## Tax

| Aspect | Specification |
| --- | --- |
| Zone 2 (Content) | Tax year overview: estimated quarterly payments, deduction categories, filing status. Smart chips for upcoming deadlines. |
| Zone 3 (Detail) | Category detail: deductible expenses list, receipt attachments, running total. |
| Changes from Current | Add SmartChip for tax deadline countdown. Add quarterly payment tracker. |
| Alphabetization | Deduction categories alphabetical. |

# Section 5: macOS-Specific Implementation

## Xcode Project Changes

- Add macOS destination to the FLO target (Multiplatform, not Catalyst)

- Create FLODesignSystem local Swift Package (File > New > Package)

- Add package dependency to both iOS and macOS targets

- Create macOS entitlements file (sandbox, iCloud, file access)

- Add macOS-specific Info.plist entries (window sizing, activation policy)

## macOS Keyboard Navigation

| Shortcut | Action | Implementation |
| --- | --- | --- |
| Cmd+1 through Cmd+9 | Switch to tab 1-9 | .keyboardShortcut on sidebar items |
| Cmd+0 | Switch to tab 10-11 | Custom handler |
| Cmd+K | Universal search | Search overlay with .searchable modifier |
| Cmd+N | New item for current tab | Context-aware: new transaction, invoice, trip, etc. |
| ↑↓ Arrow keys | Navigate list items | Native List selection behavior |
| ↵ Return | Open selected item in Zone 3 | .onSubmit on List |
| Cmd+, | Open Settings | Standard macOS settings shortcut |
| Escape | Close Zone 3 / back | .keyboardShortcut(.escape) |

## macOS Window Configuration

// FLOApp.swift - macOS additions #if os(macOS) WindowGroup { ContentView() } .defaultSize(width: 1200, height: 800) .windowResizability(.contentMinSize) // Menu bar widget MenuBarExtra("FLO", systemImage: "chart.line.uptrend.xyaxis") { MenuBarWidgetView() } .menuBarExtraStyle(.window) #endif

## Platform Conditional Compilation

Use #if os(macOS) sparingly. Most views should work cross-platform via NavigationSplitView adaptation. Conditionals needed for:

- Menu bar widget: macOS only (MenuBarExtra)

- Keyboard shortcuts: macOS only (.keyboardShortcut modifiers)

- Drag & drop: macOS gets .onDrop for Finder integration; iOS gets .importFiles

- Window management: macOS only (.openWindow, .defaultSize)

- Toolbar style: macOS gets .toolbar with customizable items; iOS uses navigationBarItems

- Context menus: macOS gets right-click native menus; iOS gets long-press

# Section 6: Phase C — Liquid Glass Adoption

Liquid Glass is Apple’s design language from iOS 26 / macOS Tahoe (WWDC 2025). It brings translucency, depth, and dynamic responsiveness to UI elements. FLO adopts this as the visual polish layer for 3.0.

## Where Liquid Glass Applies

| Element | Liquid Glass Treatment |
| --- | --- |
| GlassCard component | Replace static blur with system .ultraThinMaterial or Liquid Glass API. Cards gain depth and environmental responsiveness. |
| Sidebar background | Translucent sidebar that shows content behind it. Uses .regularMaterial or system sidebar material. |
| Tab bar (portrait) | Translucent tab bar matching system bar styling. |
| Navigation bar | Adopt system navigation bar material for depth. |
| Sheet presentations | Sheets use Liquid Glass background for floating appearance. |
| Toolbar (macOS) | Translucent toolbar matching system chrome. |
| Smart chips | Subtle glass effect on chip background. |

## Implementation Approach

Liquid Glass is a polish layer, not a structural change. The app must work without it (for older OS versions or if APIs change). Strategy:

- Build all components with the existing glass card style first (rgba backgrounds + blur)

- Add Liquid Glass via @available(iOS 26, macOS 26, *) conditional

- Use system materials where possible (.ultraThinMaterial, .regularMaterial)

- Test with and without Liquid Glass to ensure graceful degradation

# Section 7: Testing Requirements

| Test Category | Requirements |
| --- | --- |
| Unit Tests (FLODesignSystem) | Color token values, typography scale, animation presets, component rendering |
| Unit Tests (Navigation) | AppTab enum ordering, deep link resolution, keyboard shortcut mapping |
| UI Tests (Portrait) | All existing tests must continue to pass. Portrait mode is unchanged. |
| UI Tests (Landscape) | New: sidebar visibility, zone transitions, tab selection, drill-down/back behavior |
| UI Tests (macOS) | New: window sizing, keyboard shortcuts, menu bar widget, drag & drop |
| Accessibility Tests | VoiceOver for sidebar items, Dynamic Type in all zones, keyboard navigation on Mac |
| Layout Tests | SwiftUI previews for all 5 layouts (iPhone portrait/landscape, iPad, macOS, macOS wide) |
| Performance Tests | Dashboard render time must stay under current baseline. NavigationSplitView lazy loading. |
| Alphabetization Tests | Verify sidebar order, budget order, client order, settings section order match spec |

# Section 8: Files to Create / Modify / Delete

## New Files

| File | Purpose |
| --- | --- |
| FLODesignSystem/ (entire package) | Shared design tokens and components |
| FLO/Views/Navigation/SidebarView.swift | New sidebar component for landscape + macOS |
| FLO/Views/Navigation/ContentListView.swift | New Zone 2 router (dispatches to tab content) |
| FLO/Views/Navigation/DetailView.swift | New Zone 3 router (dispatches to detail views) |
| FLO/Views/Dashboard/DashboardRedesignedView.swift | New dashboard with hero metric + smart chips |
| FLO/Views/Transactions/TransactionReviewView.swift | "To Review" flow and mark-as-reviewed |
| FLO macOS target | macOS destination added to existing target |
| FLO/Views/macOS/MenuBarWidgetView.swift | Menu bar quick-glance widget |

## Major Modifications

| File | Changes |
| --- | --- |
| FLO/App/ContentView.swift | REWRITE: TabView → adaptive NavigationSplitView / TabView |
| FLO/Services/NavigationService.swift | REWRITE: AppTab enum, remove MoreView routing, add keyboard shortcuts |
| FLO/Services/ColorSchemeSystem.swift | EXTRACT to package, simplify scheme options |
| FLO/Extensions/Color+Extensions.swift | EXTRACT to package |
| FLO/Services/AnimationService.swift | EXTRACT to package, add landscape transitions |
| FLO/Views/Settings/SettingsView.swift | Alphabetize sections and items, add macOS settings |
| FLO/Views/Dashboard/DashboardView.swift | Replace with redesigned version or major update |
| FLO/Views/Budgets/BudgetListView.swift | Replace bars with circles, alphabetize |
| FLO/Views/Transactions/TransactionListView.swift | Add category tags, review flow, date grouping |
| FLO/Info.plist | Add landscape orientations |
| FLO/App/FLOApp.swift | Add macOS WindowGroup, MenuBarExtra, window sizing |

## Files to Delete

| File | Reason |
| --- | --- |
| FLO/Views/Settings/MoreView.swift | Replaced by first-class sidebar tabs. All features moved to dedicated views. |

# Section 9: Recommended Implementation Order

Build macOS first, then adapt to iOS landscape. This order minimizes rework and ensures the design system is solid before deploying it across platforms.

- Create FLODesignSystem Swift Package with color tokens and typography (no component extraction yet)

- Build CategoryTag, BudgetCircle, SpendingLine, SmartChip, HeroMetric components in the package

- Rewrite AppTab enum with alphabetical ordering and all 11 tabs

- Build SidebarView, ContentListView, DetailView navigation components

- Add macOS target and implement ContentView macOS layout with NavigationSplitView

- Redesign Dashboard with new components (hero metric, smart chips, budget circles)

- Update Transaction list (category tags, review flow, date grouping)

- Update Budgets (circles replacing bars), Clients (alphabetized), Settings (alphabetized sections)

- Add keyboard navigation and macOS chrome (toolbar, context menus, menu bar widget)

- Implement iOS landscape layout in ContentView (unlock Info.plist, add NavigationSplitView path)

- iPad optimization pass (sidebar persistence, detail panel behavior)

- Dark mode refinement (premium canvas, semantic glow)

- Liquid Glass adoption (conditional on iOS 26 / macOS Tahoe availability)

- Alphabetization audit across all screens

- Full testing pass: unit, UI, accessibility, performance, layout previews

# Section 10: Reference Materials

| Document | Location |
| --- | --- |
| Unified Project Plan v6.0 | FLO_Unified_Project_Plan_v6.docx |
| Visual Redesign Brainstorm | FLO_Visual_Redesign_Brainstorm.md |
| All Screens Mockup (Landscape) | mockups/FLO_All_Screens.html |
| macOS Cross-Platform Strategy | mockups/FLO_macOS_CrossPlatform.html |
| Best-of-Breed Comparison | mockups/FLO_Best_of_Breed.html |
| Portrait vs Landscape Mockup | mockups/FLO_Portrait_vs_Landscape.html |
| FLO vs Copilot Analysis | mockups/FLO_vs_Copilot_Comparison.html |
| Landscape Zones Prototype | mockups/FLO_Landscape_Zones.html |

This document is the single source of truth for Build 10 implementation. Every design decision, component specification, and file change is documented here. When in doubt, reference the mockups for visual intent and this document for technical approach.

“Stride tracks your past. FLO manages your future.”

Build 10 Technical Handoff • Finch & Poppy Co LLC • March 2026