FLO

Finance Ledger Optimizer

Unified Project Plan

& Integration Roadmap

Version 6.0

March 21, 2026

Finch & Poppy Co LLC

iOS App → App Clip → Visual Redesign → Mac App → Web Platform → Crypto Intelligence

This document integrates and supersedes all previous project documents including v5.0 and the Visual Redesign Roadmap v1.0

# Version History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | Feb 10, 2026 | Initial unified plan integrating all project documents |
| 2.0 | Feb 10, 2026 | Added unified roadmap, competitive moat, subscription evolution |
| 3.0 | Feb 15, 2026 | Plaid completed. Added Transaction Verification & Reconciliation System |
| 4.0 | Feb 17, 2026 | Added Phase 1C: AI Intelligence Layer. Added Ask FLO to Phase 2 |
| 5.0 | Mar 4, 2026 | BUILD 7 COMPLETE: Watch, Live Activities, Siri, accessibility, CSV Import. App Store Featured nomination submitted. |
| 6.0 | Mar 21, 2026 | BUILD 9 COMPLETE (FLO 2.1, incl. CloudKit sync). Version bump to FLO 3.0. Visual Redesign + Liquid Glass integrated into Build 10. macOS strategy: SwiftUI Multiplatform (replaces Catalyst). Landscape three-zone navigation. Best-of-breed competitive design. macOS-first development. Alphabetical ordering standardized. |

# Section 1: What Changed from v5.0 to v6.0

## Version Bump: FLO 2.1 → FLO 3.0

FLO 2.1 Build 9 is complete and has been released via Apple. The scope of changes planned for Build 10 warrants a major version bump to FLO 3.0. This is not an incremental update — it represents a fundamental transformation:

- Complete visual redesign adopting best-of-breed design elements from seven top finance apps

- Landscape orientation support with Xcode-inspired three-zone navigation system

- macOS launch as a native SwiftUI multiplatform app (replacing the Catalyst approach)

- Cross-platform design system (FLODesignSystem Swift Package) ensuring visual cohesion across all Apple platforms

- New interaction paradigms including transaction review flow, category tagging, and contextual smart chips

This is comparable to a 1.0 → 2.0 leap in user-facing impact. Users will experience FLO as an entirely new app while retaining all existing functionality.

## Build 8 (FLO 2.0) — Previously Completed

Build 8 shipped with the App Clip Invoice Generator as the headline feature, along with Auto-Recurring Detection and initial Cash Flow Forecasting.

## Build 9 (FLO 2.1) — Completed ✓

Build 9 has been submitted and released by Apple. This is the current production version.

## Critical Architecture Decision: SwiftUI over Catalyst

The v5.0 plan listed "Mac App (Catalyst)" for Q4 2026. This has been replaced with native SwiftUI Multiplatform. Five rationales:

- FLO is already 100% SwiftUI. Catalyst wraps UIKit apps for macOS — FLO has no UIKit to wrap. Adding UIKit bridging to a pure SwiftUI codebase is backwards.

- NavigationSplitView is purpose-built for the three-zone layout. It natively supports sidebar + content + detail on macOS and adapts automatically to iPhone/iPad.

- Native macOS feel. Catalyst apps look like iPad apps on Mac. SwiftUI multiplatform targets get translucent sidebars, proper toolbar customization, and native context menus.

- Apple’s direction since WWDC 2023 pushes SwiftUI multiplatform over Catalyst. Featured app consideration weighs native feel heavily.

- Liquid Glass APIs are SwiftUI-first. iOS 26 / macOS Tahoe visual frameworks have limited or absent Catalyst support.

# Section 2: Competitive Design Analysis

A comprehensive analysis of seven top finance apps identified specific visual components where FLO can adopt best-of-breed design elements. The goal is not to copy any single competitor but to combine the strongest ideas into something more polished than all of them.

## What We’re Taking from Each App

| App | Best Design Element | How FLO Adapts It |
| --- | --- | --- |
| Copilot Money | Category pill tags, spending trend line, budget circles, transaction review flow | Adopt all four as core components in the FLO design system |
| YNAB | Action-oriented UX with daily engagement prompts | "Mark N as reviewed" flow drives daily return |
| Rocket Money | Contextual smart chips (payday countdown, tax dates) | Smart chips on dashboard and transaction detail |
| Robinhood | Bold hero metrics with large typography | Giant hero numbers on dashboard, monospaced financials |
| Mercury | Monospaced tabular figures, data-dense tables | Financial number rendering + macOS data tables |
| Revolut | Merchant brand icons, smooth micro-animations | Category icons + spring animation refinements |
| Monarch | Generous whitespace, clean visual hierarchy | Breathing room between cards, content prioritization |

## Visual Changes Summary

| Component | FLO Current | FLO 3.0 Redesigned | Inspired By |
| --- | --- | --- | --- |
| Dashboard Hero | Net cash flow number | Spending trend line + under/over badge | Copilot |
| Categories | Plain text labels | Bold colored pill tags | Copilot |
| Budgets | Horizontal progress bars | Circular progress with emoji centers | Copilot |
| Transactions | Basic card list | Date-grouped + category tags + review | Copilot + YNAB |
| Engagement | Passive display | "Mark N as reviewed" daily prompt | YNAB + Copilot |
| Numbers | Standard rendering | Monospaced tabular, bold hero figures | Mercury + Robinhood |
| Context | None | Smart chips (tax dates, payday) | Rocket Money |
| Dark Mode | Basic color swap | Premium dark canvas + semantic glow | Robinhood + Revolut |
| Nav (iOS) | 5-tab bar, portrait only | Bottom tabs (portrait) + sidebar (landscape) | Xcode-inspired |
| Nav (macOS) | N/A | Persistent three-zone sidebar | Xcode-inspired |
| Color System | 6 fixed schemes | Light/Dark/Auto + accent picker | Apple HIG |
| Cards | Static glass card | Liquid Glass with depth + hover | Apple iOS 26 |
| Settings | Buried under More tab | First-class sidebar item | Restored |
| Typography | Adequate hierarchy | Giant hero, tiny labels, clear scale | Robinhood |
| Whitespace | Dense card stacking | Generous breathing room | Monarch |

# Section 3: Three-Zone Navigation System

FLO 3.0 introduces an Xcode-inspired three-zone navigation architecture that adapts across all Apple platforms. This is the single biggest UX advancement in FLO’s history.

## Zone Architecture

| Zone | Name | Content | Behavior |
| --- | --- | --- | --- |
| Zone 1 | Sidebar | All tabs (scrollable, alphabetical) + Settings | Collapses when Zone 3 opens on iPhone |
| Zone 2 | Content | List/grid for selected tab (transactions, budgets, etc.) | Always visible, adapts width |
| Zone 3 | Detail | Full detail view for selected item | Pushes on iPhone, slides on Mac |

## Platform Adaptations

| Platform | Navigation Behavior |
| --- | --- |
| iPhone Portrait | Standard bottom tab bar (5 tabs + More). No zones — works exactly as FLO does today. |
| iPhone Landscape | Three-zone system activates. Icon sidebar (50px) on left. Selecting an item opens Zone 3 and collapses Zone 1 to increase viewing area. |
| iPad | Persistent sidebar + content. Zone 3 pushes as overlay or splits depending on screen width. |
| macOS | Full persistent three-zone layout. All zones visible simultaneously. Sidebar is 200px with text labels and section grouping. |
| macOS (Wide) | Enhanced Zone 3 with data tables, side-by-side comparisons, and report workspace. |

Orientation as a mode switch: Portrait is for quick glances (check balance, log expense). Landscape is analysis mode (review transactions, compare budgets, generate reports). This is additive — portrait works exactly as before.

# Section 4: macOS Development Strategy

## macOS-First Development Sequence

FLO will build the macOS version first, then adapt down to iPad and iPhone landscape. Three advantages:

- Unconstrained canvas. Design decisions on macOS represent the ideal version. Adapting to smaller screens means making intentional tradeoffs from a known-good design.

- Faster iteration. The macOS development loop (edit → preview) is faster than iOS simulator workflows, especially for layout work.

- Design system extraction. Building macOS first forces early creation of the shared FLODesignSystem package, which then imports cleanly into iOS.

## What macOS Unlocks

| Capability | Description |
| --- | --- |
| Persistent Three Zones | Sidebar + content + detail always visible. No collapsing needed on large screens. |
| Keyboard Navigation | Cmd+1–9 for tabs, arrow keys for lists, Cmd+K for universal search, Cmd+N for new items. |
| Multi-Window Support | Open invoices, reports, and transactions in separate windows for side-by-side work. |
| Enhanced Data Tables | Sortable, filterable transaction columns with resizable headers. Full Mercury-style density. |
| Drag & Drop | Drop receipts from Finder, drag CSV files for import, drag transactions between categories. |
| Menu Bar Widget | Quick-glance balance and budget status without opening the full app. |
| Reports Workspace | Dedicated panel for generating, comparing, and exporting financial reports. |
| Native macOS Chrome | Translucent sidebar, proper toolbar, native context menus, system-level integration. |

## Adaptive Layout Engine

One layout system produces five outputs. Built on SwiftUI’s NavigationSplitView with environment-based adaptations:

- iPhone Portrait: TabView with 5 tabs + More. Standard push navigation.

- iPhone Landscape: NavigationSplitView with icon sidebar (50px). Zone 3 collapses Zone 1.

- iPad: NavigationSplitView with persistent text sidebar (200px). Zone 3 as overlay.

- macOS: NavigationSplitView with full sidebar (200px). All zones persistent.

- macOS Wide (>1600px): Enhanced Zone 3 with data tables and side panels.

# Section 5: FLODesignSystem Swift Package

A shared Swift Package imported by both iOS and macOS targets. This is the foundation for visual cohesion across platforms.

## Package Contents

| Module | Contents |
| --- | --- |
| FLOColors | All hex values, semantic colors (income/expense/transfer), category tag colors, dark/light variants |
| FLOTypography | Hero scale (48pt), heading scale, body, labels, financial figures (monospaced tabular) |
| FLOSpacing | 8pt grid system, card padding, section gaps, breathing room values |
| FLOAnimations | Spring presets (gentle, snappy, bouncy), stagger timing curves, transition definitions |
| FLOComponents | GlassCard, CategoryTag, BudgetCircle, SpendingLine, SmartChip, ReviewBadge, HeroMetric |

## Design Cohesion Rules

- Same data, same color — everywhere. Income is always green, expenses always use their category color.

- Components scale, they don’t change. A BudgetCircle on iPhone is smaller but identical to macOS.

- Animations match across platforms. Same spring curves, same stagger timing.

- Typography ratio is constant. Hero/heading/body proportions stay fixed even as sizes change.

- Dark mode is identical across platforms. No per-platform dark mode variations.

# Section 6: The Unified Roadmap (2026–2030)

Every phase delivers standalone value. No phase depends on a later phase to justify itself. Timelines are estimates — the team has consistently delivered ahead of schedule.

| Initiative | Decision | Timeline | Build | Status |
| --- | --- | --- | --- | --- |
| Accessibility + VoiceOver | COMPLETE | Q1 2026 | 7 | Complete (FLO 2.0) |
| Siri Shortcuts (8) | COMPLETE | Q1 2026 | 7 | Complete (FLO 2.0) |
| Plaid Integration (Pro) | COMPLETE | Q1 2026 | — | Complete |
| Apple Watch + Complications | COMPLETE | Q1 2026 | 7 | Complete (FLO 2.0) |
| Live Activities (Mileage) | COMPLETE | Q1 2026 | 7 | Complete (FLO 2.0) |
| Spotlight Indexing | COMPLETE | Q1 2026 | 7 | Complete (FLO 2.0) |
| CSV Import | COMPLETE | Q1 2026 | 7 | Complete (FLO 2.0) |
| App Clip Invoice Generator | COMPLETE | Q2 2026 | 8 | Complete |
| Auto-Recurring Detection | COMPLETE | Q2 2026 | 8 | Complete |
| Cash Flow Forecasting | COMPLETE | Q2 2026 | 8-9 | Complete (FLO 2.1) |
| Household Sharing | COMPLETE | Q2 2026 | 9 | Complete (FLO 2.1) |
| iCloud Sync (CloudKit) | COMPLETE | Q2 2026 | 9 | Complete (FLO 2.1) |
| Visual Redesign: Design System | NEW v6.0 | Q2-Q3 2026 | 10 | FLO 3.0 — Next |
| Visual Redesign: Landscape + macOS | NEW v6.0 | Q3 2026 | 10 | FLO 3.0 — Next |
| Liquid Glass Adoption | NEW v6.0 | Q3 2026 | 10 | Part of visual redesign |
| Natural Language Entry | PROCEED | Q4 2026 | 11 | Not Started |
| Ask FLO (On-Device Chat) | PROCEED | Q4 2026 | 11 | Not Started |
| Web App + Backend API | PROCEED | 2027 | — | Not Started |
| Crypto Tracking & Tax | PROCEED | 2027-2028 | — | Not Started |
| Payroll / Time Tracking | REMOVE | Never | — | — |
| Custodial Crypto Wallet | REMOVE | Never | — | — |

# Section 7: Build-by-Build Detail

## Build 7 (FLO 2.0) — Completed ✓

Submitted and approved. Achieved Elite-tier Apple platform integration.

| Feature | Status | Impact |
| --- | --- | --- |
| Apple Watch App with 3 Complications | ✓ Complete | Very High — Platform integration |
| Live Activities (Mileage Tracking) | ✓ Complete | High — Modern iOS feature |
| 8 Siri Shortcuts | ✓ Complete | High — Voice integration |
| Control Center Widget | ✓ Complete | Medium — Quick access |
| Spotlight Indexing | ✓ Complete | Medium — System search |
| VoiceOver Accessibility Audit | ✓ Complete | Critical — Accessibility |
| Dynamic Type + Reduce Motion | ✓ Complete | High — Accessibility |
| CSV Bank Statement Import | ✓ Complete | High — Data import |
| Micro-interactions & Celebrations | ✓ Complete | Medium — UX polish |
| 792 Automated Tests | ✓ Complete | Critical — Quality |

## Build 8 (FLO 2.0.x) — Completed ✓

App Clip Invoice Generator shipped as headline feature.

| Feature | Status | Impact |
| --- | --- | --- |
| App Clip Invoice Generator | ✓ Complete | High — Conversion funnel |
| Auto-Recurring Detection | ✓ Complete | High — Smart categorization |
| Cash Flow Forecasting (initial) | ✓ Complete | High — Forward-looking insights |

## Build 9 (FLO 2.1) — Completed ✓ (Current Release)

Released and approved by Apple. This is the current production version.

| Feature | Status | Impact |
| --- | --- | --- |
| Cash Flow Forecasting (complete) | ✓ Complete | High — Pro feature |
| Household Sharing | ✓ Complete | High — Multi-user |
| iCloud Sync (CloudKit) | ✓ Complete | Critical — Cross-device sync |

## Build 10 (FLO 3.0) — Next Release

The major version bump. Visual redesign, landscape support, and macOS launch.

### Phase A: Design Foundation

- FLODesignSystem Swift Package: shared colors, typography, spacing, animations, components

- Category tag system: bold colored pill tags for all expense/income categories

- Budget circle component: circular progress indicators with emoji centers (replaces horizontal bars)

- Spending trend line: gradient line chart with under/over badge for dashboard hero

- Transaction review flow: "To Review" section with "Mark N as reviewed" action button

- Dark mode refinement: premium dark canvas (#07070d), semantic color glow effects

- Typography overhaul: giant hero numbers, monospaced tabular financial figures, clear hierarchy

- Contextual smart chips: tax deadline countdowns, payday reminders, budget warnings

- Dashboard redesign: integrate all new components into a best-of-breed dashboard

### Phase B: Landscape + macOS

iPhone Landscape:

- Unlock orientation in Info.plist

- Adaptive layout engine (NavigationSplitView-based)

- Icon sidebar (50px, scrollable) with all tabs + Settings

- Three-zone drill-down behavior (Zone 1 collapses when Zone 3 opens)

- Portrait-to-landscape transition animation

- All 11 screens adapted for landscape zones

macOS Target:

- Add macOS destination to existing SwiftUI target

- Full-width text sidebar (200px) with section grouping

- Persistent three-zone layout (all zones visible simultaneously)

- Keyboard navigation (Cmd+1-9, arrow keys, Cmd+K search, Cmd+N new)

- Native macOS chrome (translucent sidebar, toolbar, context menus)

- Menu bar widget (balance/budget quick view)

- Drag & drop support (receipts from Finder, CSV import)

- Enhanced data tables (sortable transaction columns, resizable headers)

### Phase C: Liquid Glass + Polish

- Liquid Glass adoption: iOS 26 / macOS Tahoe translucency, depth, and dynamic responsiveness. FLO 3.0 ships with the full visual package.

- Settings restored: first-class sidebar item on all platforms

- iPad optimization pass: sidebar persistence, detail panel behavior refinement

- Alphabetical ordering: all sidebar tabs, budget categories, client lists, and settings sections sorted alphabetically for consistency

## Build 11 (FLO 3.x) — AI + Polish

- Natural Language Entry: type "coffee $4.50" to log transactions instantly

- Ask FLO (On-Device Chat): conversational AI for financial queries using on-device ML

- Multi-window support: open invoices, reports, transactions in separate macOS windows

- Reports workspace: dedicated macOS panel for generating and exporting reports

- Apple Featured re-nomination: submit for both macOS and iOS featuring with redesign

## 2027+ — Unchanged from v5.0

- Web App + Backend API

- Crypto Tracking & Tax

# Section 8: Current State Snapshot (March 21, 2026)

## Build Status

| Item | Status |
| --- | --- |
| Current Production Version | FLO 2.1 (Build 9) — Live on App Store |
| Next Release | FLO 3.0 (Build 10) — Visual Redesign + macOS |
| Featuring Nomination | Submitted (v5.0) |
| Accessibility Features | Published in App Store Connect |
| Apple Featured Score | Estimated 9.6/10 (Elite threshold: 9.5) |

## Capability Ratings (Updated)

| Category | v4.0 | v5.0 | v6.0 Target | Key Changes |
| --- | --- | --- | --- | --- |
| App Infrastructure | 9.0 | 9.8 | 10.0 | macOS + landscape + CloudKit sync |
| Visual Design | — | — | 9.5+ | NEW: Best-of-breed redesign |
| Accessibility | ~95% | 100% | 100% | Adds keyboard nav on Mac |
| Transaction Mgmt | 9.0 | 9.3 | 9.7 | Review flow + smart chips |
| Tax Management | 8.0 | 8.0 | 8.5 | Contextual tax deadline chips |
| Mileage Tracking | 8.7 | 9.2 | 9.5 | Landscape detail view |
| Invoicing | 7.75 | 7.75 | 8.5+ | App Clip + macOS workspace |
| AI Intelligence | 6.5 | 6.5 | 8.5+ | Build 11: NL Entry + Ask FLO |
| Cross-Platform | — | — | 9.5+ | NEW: iOS + Mac + iPad cohesion |
| Apple Featured | ~8.5 | 9.6 | 9.8+ | macOS launch + visual redesign |

# Section 9: Apple Featured App Strategy

FLO 3.0 creates opportunities for multiple featuring moments:

## Featuring Opportunities

- macOS Launch Feature: Apple frequently features quality iOS apps that launch on Mac with native feel. A SwiftUI multiplatform app with Liquid Glass and three-zone layout demonstrates platform craftsmanship.

- iOS Major Update Feature: The visual redesign with landscape support could qualify for a "Major Update" story, especially if timed with iOS 26 launch.

- Cross-Platform Feature: An app that works seamlessly across iPhone, iPad, and Mac with a cohesive design system is exactly what Apple showcases.

## Featured Requirements Compliance

| Requirement | FLO Current (2.1) | After FLO 3.0 |
| --- | --- | --- |
| Design Excellence | Good (functional, clean) | Elite (best-of-breed visual language) |
| Platform Integration | Elite (Watch, Siri, Widgets, Activities) | Elite+ (adds Mac, landscape, Liquid Glass) |
| Accessibility | Complete (VoiceOver, Dynamic Type, Motion) | Complete+ (adds keyboard nav on Mac) |
| Latest Technologies | Good (SwiftData, CloudKit) | Elite (Liquid Glass, NavigationSplitView) |
| User Experience | Good (solid UX, many features) | Elite (action-oriented engagement loops) |
| Privacy | Strong (privacy manifest, on-device ML) | Strong (no changes needed) |
| Unique Value | Strong (freelancer-focused) | Elite (only finance app with landscape + Mac + tax + invoicing) |

# Section 10: Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| macOS SwiftUI compatibility issues | Low | Medium | FLO is already 100% SwiftUI. NavigationSplitView stable since iOS 16. |
| Landscape mode layout bugs | Medium | Medium | Build landscape-specific UI tests. Use SwiftUI previews extensively. |
| Category tag accessibility issues | Low | High | All tag colors meet WCAG AA. Include Differentiate Without Color alternative. |
| User confusion with orientation switch | Low | Low | Landscape is additive — portrait works exactly as before. |
| Liquid Glass APIs unavailable/unstable | Medium | Low | Liquid Glass is polish, not foundation. App works without it. |
| Liquid Glass API changes | Medium | Medium | Liquid Glass is polish layer. App works with existing glass materials if APIs shift. |
| macOS-first delays iOS improvements | Low | Medium | Design system package means macOS work directly benefits iOS. |
| Version 3.0 scope creep | Medium | High | Strict phase gates (A/B/C). Each phase ships independently. |

# Section 11: Development Effort Estimates

Note: The team has consistently delivered ahead of estimated timelines. These estimates are conservative.

| Item | Estimate | Notes |
| --- | --- | --- |
| FLODesignSystem Swift Package | 2 weeks | Colors, typography, components extracted from iOS target |
| Category Tag System | 1 week | Component + color mapping + integration across all views |
| Budget Circle Component | 3 days | SVG-based circular progress, replaces horizontal bars |
| Spending Trend Line | 1 week | Chart with gradient, under/over badge, gesture support |
| Transaction Review Flow | 1 week | "To Review" logic, mark-as-reviewed, dashboard card |
| Dashboard Redesign | 2 weeks | Integrate all new components, hero metric, smart chips |
| Dark Mode Refinement | 1 week | Premium dark canvas, semantic glow, all-screen audit |
| iPhone Landscape Support | 3 weeks | Layout engine, sidebar, three-zone, 11 screen adaptations |
| macOS Target Creation | 4 weeks | Target setup, persistent layout, keyboard nav, macOS chrome |
| macOS Enhancements | 2 weeks | Data tables, drag/drop, menu bar widget, multi-window |
| iPad Optimization | 1 week | Sidebar persistence, detail panel refinement |
| Liquid Glass Adoption | 1-2 weeks | Translucency, depth, dynamic responsiveness (iOS 26 / macOS Tahoe) |
| Alphabetical Ordering Pass | 2-3 days | Sidebar tabs, settings sections, lists across all screens |
| Testing & Polish | 2 weeks | Layout tests, accessibility audit, performance verification |
| Total (Build 10) | ~18 weeks | Spread across Build 10 phases A/B/C. CloudKit already complete. |

# Section 12: Success Metrics

| Metric | Target |
| --- | --- |
| Design Quality | FLO visual design rated equal to or better than Copilot Money by 5+ external reviewers |
| User Engagement | Daily active usage increases 20%+ after transaction review flow launch |
| macOS Adoption | 15%+ of existing iOS users install Mac version within 3 months |
| App Store Rating | Maintain 4.8+ stars through the 3.0 redesign transition |
| Apple Featuring | Receive at least one macOS featuring within 6 months of Mac launch |
| Landscape Usage | 30%+ of sessions include landscape mode within 3 months |
| Design System Velocity | New UI components built in 50% less time using shared FLODesignSystem package |
| Cross-Platform Cohesion | User survey: 90%+ rate Mac and iOS as "visually consistent" |

# Section 13: Immediate Next Steps

## Build 10 Kickoff

- Create FLODesignSystem Swift Package with initial color and typography tokens

- Extract existing .floGlassCard() modifier into the design system package

- Implement CategoryTag component with full category color mapping

- Build BudgetCircle component as replacement for horizontal progress bars

- Design macOS target layout in Xcode with NavigationSplitView

- Implement alphabetical ordering across all sidebar tabs, settings, and list screens

## Decisions Made

- FLO 3.0 version bump approved for Build 10

- SwiftUI Multiplatform replaces Catalyst for macOS

- macOS-first development sequence confirmed

- Three-zone navigation system approved for landscape + macOS

- Best-of-breed design approach: take the best from 7 competitors, create something superior

- Liquid Glass moved to Build 10 (ship the full visual package together)

- iCloud Sync (CloudKit) confirmed complete in Build 9

- Alphabetical ordering standardized across all screens

- Timelines are estimates; team delivers ahead of schedule

The Path Forward

FLO 3.0 transforms the app from a feature-rich utility into a visually elite, cross-platform financial command center. The macOS-first approach de-risks design decisions, the shared design system ensures cohesion, and the competitive analysis ensures FLO doesn’t just match the market — it sets the new standard.

The discipline remains: no payroll, no time tracking, no custodial wallets, no enterprise features without proven demand. FLO wins by being the most beautiful and capable financial tool for freelancers, on every Apple platform.

“Stride tracks your past. FLO manages your future.”

Elite Status ✓ → App Clip ✓ → Visual Redesign → Mac → Web → Crypto

Unified Project Plan v6.0 • Finch & Poppy Co LLC • March 2026